| Meeting Information |  |  |  |  |
| --- | --- | --- | --- | --- |
| #### Subject |  | CTC Monthly Meeting Minutes |  |  |
| ##### Date |  | September 25, 2014 |  |  |
| Meeting Roles |  |  |  |  |
| ###### Facilitator |  | J. Mauzy |  |  |
| Scribe |  | S. Kostiw |  |  |
| Team Attendees: |  |  |  |  |
| IN ATTENDANCE | NAME |  | IN ATTENDANCE | NAME |
| Y | Jessica |  | Y | Teri K |
| Y | Bob D. |  | Y | Steve |
| Y | Terri |  | Y | Libby |
| Y | David |  | Y | Dan M. |
| Y | Phil |  |  |  |
| Y | Janet |  |  |  |
| Y | Pat |  |  |  |

| Agenda: |  |  |
| --- | --- | --- |
| Item | Person | Time (mins) |
| Building – Mowing Connector Trail; Temp Bridge; Creek side Trail; FH Crossing Access Point | Jessica |  |
| Planning – 10/15 – 9th Grade Workday; Race Prep; Starr Hill Work Day; New Trail Map | Jessica |  |
| Other Magnets/Business Cards Ski Trip Emergency Response Training | Jessica Jessica Dan M. |  |

Meeting Minutes:

10K Race Prep

- October 4 Workday – mow race path in the park area near ball fields; mow RWS and private property areas.

- Temp Bridge – almost complete – Phil will send an email out to mid week crew to request help to complete.

- Thursday before race meet at the park to review functional assignments – Jessica will send email reminder with time.

- Need to promote race – Bob D. – Old Trail Google group; Teri – FHC HOA.  Suggestion to send out a reminder to last year’s runners – Who?

- Race registration - need to control runners’ appetites and access to Arts & Craft breakfast.  Move race coffee away from registration area.

Creek Side Trail – a survey of area was completed; Bob D. will identify offsets to better define trail boundaries.  Bob will schedule a work day in December – minimize poison ivy risk; less foliage.

FH Crossing Access to Connector Trail – 9th grade work day team to clear access on 10/15 – Wednesday after race.  Will need to send letter out to property owners - Who? – Dan advised ok to distribute communications.  Teri K said that there may be trail access next to the Stanley Martin model home near Cardinal Crest St. – need to validate.

New trail map is available on the CTC web site.  This is a work in progress as information/status of trails will be updated on a recurring basis.  Need to send a copy of map to Mike Marshall for the Gazette.

October 15 – 9th Grade Work day – Clover is the liaison to the school.  Pat & Janet will assist.  Project areas – FH Crossing access path and West Hall Trail.

Albemarle County Emergency Response Training - Dan M. suggested CTC involvement & participation in a county effort to build local incident response and recovery capabilities to supplement County and State resources.  Approx 20 hours of required training required.  Training delivery is flexible – perhaps library, on weekends, during winter months.  Dan will send info to JM.

Kids in Park – County will develop an interpretive trail in Mint Springs, e.g., geo-cashing, Easter eggs.  Schedule TBD.

Work Day with Starr Hill – Beaver Creek & stream in back of Great Value.  Event scheduled for 11/18.

Ski Weekend scheduled for January 24 & 25.

Anna’s is closing.  The next meeting will be held at the Southern Way – Rt. 240.