|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| ***Meeting Information*** | | | | |
| *Subject* | | CTC Monthly Meeting Minutes | | |
| *Date* | | July 2, 2015 | | |
| ***Meeting Roles*** | | | | |
| Facilitator | | J. Mauzy | | |
| *Scribe* | | S. Kostiw | | |
| ***Team Attendees:*** | | | | |
| **IN ATTENDANCE** | **NAME** | | **IN ATTENDANCE** | **NAME** |
| Y | Jessica | | Y | Teri and Steve K |
| Y | Jan, Tom & Adrian | |  |  |
| Y | Terri & David | |  |  |
| Y | Mike (Winery) | |  |  |
| Y | Phil B | |  |  |
| Y | Janet P | |  |  |
| Y | Nicky M | |  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| ***Guests :*** | | | |
| **IN ATTENDANCE** | **NAME** | **IN ATTENDANCE** | **NAME** |
| N | N/A |  |  |
|  |  |  |  |
|  |  |  |  |

|  |  |  |
| --- | --- | --- |
| ***Agenda:*** | | |
| **Item** | **Person** | **Time (mins)** |
| Building: 1) Bridge Crozet park; 2) Clearing Trails | Jessica |  |
| Planning: 1) 7/5 Parade; 2) Course Improvements 5K Race | Jessica |  |
| Aug. 29 – SK8CROZET Fundraiser | Adrian |  |

**Building**

**Workdays –**

7/8 – Maintenance & pruning western basin of Linking hole creek

7/11 – Widen path & remove debris lower Westhall

7/22 – Prep work on new Park Bridge; 7/25 – Assemble Bridge – Phil B to lead construction.

**Parade**

Parade begins at 5pm

Use wagon in Radio Building – Tom to get wagon prior to parade; Jessica has red tub

Janet & Teri have candy; Jessica will bring Ice & water

Signups complete for beer tent.

**10K Race Prep**

Teri & Janet to complete canvas for T shirt sponsors by 7/20

Teri & Janet to coordinate prize solicitations with other members

Jessica to design/print advertisements by mid August.

**August 29 SK8CROZET Fundraiser**

This is a fundraiser to build paved trails for walking, biking, running and skating

Event will be at CC Park

More info at sk8crozet.com

Adrian distributed save the date cards

Jessica gave an update on construction issues related to paved skate trail at CC Park.

**Current Funds Available**

$4,880 – General Account

$900 – Pay Pal Account.

The Crew would like to see these funds put towards a boardwalk system at Beaver Creek.